DiCandilo ERP

Test Plan & Test Cases

Version 1.0  |  March 2026  |  Confidential

1.  Overview

This document defines the User Acceptance Testing (UAT) plan for DiCandilo ERP. It is intended to be executed by a business-side tester (an employee of the client company) to verify that the system meets the agreed functional requirements before go-live.

The tester does not need technical knowledge of the underlying system. Each test case provides step-by-step instructions and clearly defined expected results. Record PASS, FAIL, or BLOCKED for each case and note any defects or observations.

1.1  Scope

The following modules are in scope for this UAT:

| # | Module | Test Cases |
| --- | --- | --- |
| 1 | Authentication & User Management | TC-AUTH-01 to TC-AUTH-06 |
| 2 | Inventory Management | TC-INV-01 to TC-INV-10 |
| 3 | Purchasing | TC-PUR-01 to TC-PUR-07 |
| 4 | Sales & Quoting | TC-SAL-01 to TC-SAL-10 |
| 5 | Production & Processing | TC-PRO-01 to TC-PRO-05 |
| 6 | Accounting | TC-ACC-01 to TC-ACC-06 |
| 7 | Shipping & Dispatch | TC-SHP-01 to TC-SHP-04 |
| 8 | Nesting / Cut Optimisation | TC-NEST-01 to TC-NEST-02 |
| 9 | Reporting | TC-REP-01 to TC-REP-03 |
| 10 | End-to-End Business Flow | TC-E2E-01 |

1.2  Test Environment

| Item | Value |
| --- | --- |
| Environment | UAT (staging) — NOT production |
| URL | Provided by system administrator |
| Browser | Google Chrome (recommended), Edge, or Firefox |
| Test Data | Pre-loaded sample data available; testers may create additional test records |
| Credentials | Provided separately by system administrator |

1.3  How to Record Results

For each test case, circle or highlight: PASS, FAIL, or BLOCKED.

PASS: System behaved exactly as described in 'Expected Result'.

FAIL: System did not behave as expected. Record what actually happened in the Notes field.

BLOCKED: Could not complete the test (e.g. missing test data, permissions). Record the reason.

After completing all tests, return the completed document to the project team.

1.4  Entry & Exit Criteria

| Type | Criteria |
| --- | --- |
| Entry | Test environment is live; sample data is loaded; tester credentials have been provided; tester has read Section 1. |
| Exit (Pass) | All HIGH priority test cases pass; no more than 2 MEDIUM priority failures; no BLOCKER defects open. |
| Exit (Fail) | Any HIGH priority test case fails; a BLOCKER defect is raised and unresolved. |

1.5  Defect Reporting

If a test step fails, record the following in the Notes field:

What step failed

What actually happened (vs. what was expected)

Any error messages displayed on screen

Screenshot (if possible)

2.  Authentication & User Management

[TC-AUTH-01]  Login with valid credentials

| Module | Auth | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | User account exists with known email and password. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to the ERP login page. | Login page is displayed with email and password fields. |
| 2 | Enter valid email address. | Email is accepted. |
| 3 | Enter valid password and click Sign In. | User is logged in and redirected to the Dashboard. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-AUTH-02]  Login with invalid password

| Module | Auth | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | User account exists. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to the login page. | Login page displayed. |
| 2 | Enter valid email and incorrect password. Click Sign In. | Error message: 'Invalid email or password'. User is NOT logged in. |
| 3 | Repeat with incorrect password 5 times in a row. | After 5th failure, account is locked. Error message states account is locked. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-AUTH-03]  Enable Multi-Factor Authentication

| Module | Auth | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | Logged in as a regular user. Have an authenticator app (Google Authenticator or Authy) installed on a mobile device. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Click profile icon (top-right) → Account Settings → Security tab. | Security settings page displayed with MFA option. |
| 2 | Click Enable Two-Factor Authentication. | A QR code is displayed. |
| 3 | Scan the QR code with the authenticator app. | App shows a 6-digit code. |
| 4 | Enter the 6-digit code and click Enable. | MFA is enabled. Confirmation message shown. |
| 5 | Log out and log back in. | After entering password, a second prompt asks for the 6-digit code. |
| 6 | Enter the 6-digit code from the authenticator app. | Login succeeds. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-AUTH-04]  Create a new user (Admin only)

| Module | Auth | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | Logged in as an Admin user. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Admin → Users → New User. | New user form displayed. |
| 2 | Enter name, email, and assign a role (e.g. 'Sales Staff'). Click Save. | User is created. Appears in the user list. |
| 3 | Log out. Log in with the new user's credentials. | Login succeeds and user sees only the pages their role permits. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-AUTH-05]  Unlock a locked account (Admin only)

| Module | Auth | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | An account has been locked (see TC-AUTH-02). Logged in as Admin. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Admin → Users. | User list displayed. |
| 2 | Find the locked user. Note the locked status indicator. | Locked user is visible. |
| 3 | Click on the user → Unlock Account. | Account unlocked. Confirmation shown. |
| 4 | Log in with the previously locked account. | Login succeeds. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-AUTH-06]  Change password

| Module | Auth | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | Logged in as any user. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Click profile icon → Account Settings → Security. | Security settings displayed. |
| 2 | Click Change Password. Enter current password and a new password meeting complexity requirements (12+ chars, upper, lower, digit, special). | Password change accepted. Confirmation shown. |
| 3 | Log out and log back in with the new password. | Login succeeds. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

3.  Inventory Management

[TC-INV-01]  Create a new product

| Module | Inventory | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | Logged in with inventory.create permission. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Inventory → Products → New Product. | New product form displayed. |
| 2 | Enter: Code = TEST-001, Name = 'Test Flat Bar', Material = Mild Steel, Shape = FLAT_BAR, Unit = KG. Click Save. | Product is created and appears in the product list. |
| 3 | Click on the product to open the detail page. | All entered fields are displayed correctly. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-INV-02]  Receive stock into inventory

| Module | Inventory | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A product exists. User has inventory.create permission. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Inventory → Receive Stock. | Receive stock form displayed. |
| 2 | Select product TEST-001 (or any existing product), enter qty = 100, location = any available location, heat number = HT-TEST-001. | Form accepts the values. |
| 3 | Click Confirm Receipt. | Stock level for the product increases by 100. A RECEIPT transaction is recorded. |
| 4 | Navigate to Inventory → Products → TEST-001 → view stock. | 100 units are shown as Qty On Hand. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-INV-03]  View stock transaction history

| Module | Inventory | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | An inventory item with at least one transaction exists. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Inventory → [any item with stock]. | Item detail page displayed. |
| 2 | Click the Transactions tab. | Transaction history list is shown with columns: Date, Type, Qty, User, Reference. |
| 3 | Verify the receipt created in TC-INV-02 appears. | RECEIPT transaction is visible with correct qty, date, and user. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-INV-04]  Perform a stock adjustment

| Module | Inventory | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | An inventory item with stock exists. User has inventory.edit permission. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Inventory → Adjust Stock. | Stock adjustment form displayed. |
| 2 | Select the item from TC-INV-02. Enter adjustment qty = -10. Enter reason = 'Physical count variance'. | Form accepts the values. |
| 3 | Click Confirm Adjustment. | Qty On Hand decreases by 10. An ADJUSTMENT transaction is recorded. |
| 4 | View the item's transaction history. | ADJUSTMENT transaction is visible with reason noted. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-INV-05]  Attach a Material Test Report (MTR)

| Module | Inventory | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | An inventory item exists. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to an inventory item detail page. | Item detail displayed. |
| 2 | Click the MTRs tab → Add MTR. | MTR form displayed. |
| 3 | Enter: Certificate No = CERT-001, Heat No = HT-TEST-001, Tensile Strength = 450, Yield = 310. Upload a PDF (any PDF for testing). | MTR form accepts all values. |
| 4 | Click Save. | MTR is saved and appears in the MTRs list with an option to download the attached PDF. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-INV-06]  Create a stock location

| Module | Inventory | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | Logged in with admin or inventory admin permission. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Inventory → Locations → New Location. | New location form displayed. |
| 2 | Enter: Name = 'Bay 99', Type = STORAGE. Click Save. | Location is created and appears in the locations list. |
| 3 | When receiving stock (TC-INV-02 workflow), verify Bay 99 appears in the location dropdown. | Bay 99 is selectable. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-INV-07]  Generate and print a barcode label

| Module | Inventory | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A product or inventory item exists. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Inventory → Barcode Print. | Barcode print page displayed. |
| 2 | Select entity type = Inventory Item, select any item, format = QR Code, label size = 100×50mm. | Preview or print option is shown. |
| 3 | Click Generate. | A QR code label is generated and can be downloaded or sent to a printer. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-INV-08]  Inter-branch stock transfer

| Module | Inventory | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | Two branches exist. Stock exists in Branch A. User has inventory.create permission. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Inventory → Stock Transfers → New Transfer. | Transfer form displayed. |
| 2 | Select source branch = Branch A, destination = Branch B, item = TEST-001, qty = 20. | Form accepts values. |
| 3 | Click Submit. | Transfer record created with status PENDING. Branch A available qty decreases by 20. |
| 4 | Switch to Branch B context (top bar branch selector). Navigate to Stock Transfers → find the pending transfer → Receive. | Transfer is received. Branch B stock increases by 20. Transfer status = RECEIVED. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-INV-09]  Import products via CSV

| Module | Inventory | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | Have the product CSV template (downloadable from Inventory → Products → Import). | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Inventory → Products → Import. Click Download Template. | CSV template is downloaded. |
| 2 | Open the template, add 3 rows of valid product data, save. | File saved with data. |
| 3 | Upload the CSV file. | Importer validates rows. If valid, shows a preview of 3 products. |
| 4 | Confirm import. | 3 products are created and visible in the product list. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-INV-10]  View inventory valuation

| Module | Inventory | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | Stock exists in the system. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Inventory → Valuation. | Valuation summary is displayed. |
| 2 | Review the total inventory value and breakdown by category. | Values are displayed without errors. Categories are listed with qty on hand and total value. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

4.  Purchasing

[TC-PUR-01]  Create a supplier

| Module | Purchasing | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | User has purchasing.create permission. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Purchasing → Suppliers → New Supplier. | Supplier form displayed. |
| 2 | Enter: Code = SUP-TEST, Name = 'Test Steel Pty Ltd', Payment Terms = NET_30. Click Save. | Supplier is created and appears in the list. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-PUR-02]  Create a Purchase Order

| Module | Purchasing | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | Supplier SUP-TEST exists. Product TEST-001 exists. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Purchasing → Purchase Orders → New PO. | PO form displayed. |
| 2 | Select Supplier = SUP-TEST. Add line: Product = TEST-001, Qty = 50, Unit Cost = $2.50. | Line added to PO. |
| 3 | Click Save as Draft. | PO is created with status DRAFT and a PO number assigned. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-PUR-03]  Approve a Purchase Order

| Module | Purchasing | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A PO exists in DRAFT or SUBMITTED status. User has purchasing.approve permission. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Open the PO from TC-PUR-02. | PO detail page displayed. |
| 2 | Click Submit for Approval (if DRAFT), then Approve. | PO status changes to APPROVED. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-PUR-04]  Receive goods against a PO

| Module | Purchasing | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A PO exists in APPROVED status. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Open the approved PO → click Receive Goods. | Goods receipt form displayed with PO lines. |
| 2 | Enter qty received = 50, inspection = ACCEPTED, location = any location. | Form accepts values. |
| 3 | Click Confirm Receipt. | PO status → RECEIVED. Inventory for TEST-001 increases by 50. RECEIPT transaction recorded. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-PUR-05]  Match a supplier invoice (3-way match)

| Module | Purchasing | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A PO has been fully received (from TC-PUR-04). | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Open the received PO → click Match Invoice. | Invoice matching form displayed. |
| 2 | Enter invoice number = INV-SUPPLIER-001, date = today, amount = $125.00 (50 × $2.50). | Form accepts values. |
| 3 | Click Match. | System confirms 3-way match (PO price × received qty = invoice amount). Invoice status = APPROVED. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-PUR-06]  Record supplier payment

| Module | Purchasing | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A supplier invoice has been approved. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Accounting → Accounts Payable → find the approved invoice. | Invoice listed. |
| 2 | Click Record Payment. Enter payment amount and date. | Payment recorded. Invoice status → PAID. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-PUR-07]  Reject incoming goods (quality control)

| Module | Purchasing | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A PO exists in APPROVED status. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Open PO → Receive Goods. Set inspection result = REJECTED for one line. | Line shows REJECTED. |
| 2 | Confirm receipt. | Rejected items are placed into QUARANTINE location. PO line shows partial receipt if some lines were accepted. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

5.  Sales & Quoting

[TC-SAL-01]  Create a customer

| Module | Sales | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | User has sales.create permission. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Sales → Customers → New Customer. | Customer form displayed. |
| 2 | Enter: Code = CUST-TEST, Name = 'Test Customer Pty Ltd', Payment Terms = NET_30, Credit Limit = $10,000. Click Save. | Customer created and appears in the list. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-SAL-02]  Create a price rule for the customer

| Module | Sales | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | Customer CUST-TEST and product TEST-001 exist. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Sales → Price Books → New Rule. | Pricing rule form displayed. |
| 2 | Select type = Customer, customer = CUST-TEST, product = TEST-001, price = $3.00/unit. Click Save. | Price rule created. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-SAL-03]  Create a sales quote

| Module | Sales | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | Customer CUST-TEST exists. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Sales → Quotes → New Quote. | Quote form displayed. |
| 2 | Select Customer = CUST-TEST, set expiry = 30 days from today. | Fields accepted. |
| 3 | Add line: Product = TEST-001, Qty = 20. Verify unit price auto-fills as $3.00 (from price rule). | Price rule applied — unit price = $3.00. |
| 4 | Click Save as Draft. | Quote created with status DRAFT. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-SAL-04]  Send quote to customer

| Module | Sales | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A quote exists in DRAFT status. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Open the quote from TC-SAL-03. | Quote detail displayed. |
| 2 | Click Send to Customer. | Status changes to SENT. (Email would be sent if email automation is configured.) |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-SAL-05]  Accept quote and convert to Sales Order

| Module | Sales | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A quote exists in SENT status. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Open the quote → click Mark as Accepted. | Status changes to ACCEPTED. |
| 2 | Click Convert to Sales Order. | Confirmation dialog shown. |
| 3 | Confirm conversion. | Sales Order is created. Quote status = CONVERTED. Sales Order is linked and visible on the quote detail page. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-SAL-06]  Confirm a Sales Order and verify inventory allocation

| Module | Sales | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A Sales Order exists in DRAFT status. Stock for TEST-001 is available. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Open the Sales Order from TC-SAL-05. | Sales Order detail displayed. |
| 2 | Click Confirm Order. | Status → CONFIRMED. Inventory for TEST-001 shows Qty Allocated increases by 20. Qty Available decreases by 20. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-SAL-07]  Manually allocate a specific inventory item to a sales order line

| Module | Sales | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A Sales Order is CONFIRMED. Multiple inventory items exist for TEST-001. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Open the confirmed Sales Order → click on a line item. | Line detail shown. |
| 2 | Click Allocate. Select a specific inventory item with a known heat number. | Item selected. |
| 3 | Save allocation. | The specific item is allocated. The sales order line shows the heat number. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-SAL-08]  Cancel a Sales Order

| Module | Sales | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A Sales Order exists in CONFIRMED status. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Open a Sales Order → click Cancel Order. Enter cancellation reason. | Confirmation dialog shown. |
| 2 | Confirm cancellation. | Status → CANCELLED. Any allocated inventory is released. Qty Allocated decreases. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-SAL-09]  Import customers via CSV

| Module | Sales | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | Have the customer CSV template. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Sales → Customers → Import. Download template. | Template downloaded. |
| 2 | Add 2 rows of customer data. Upload. | Validation runs. Preview shown. |
| 3 | Confirm import. | 2 customers created and visible in the customer list. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-SAL-10]  Credit limit enforcement

| Module | Sales | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | Customer CUST-TEST has credit limit = $10,000. Outstanding invoices total > $9,500. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Create a new Sales Order for CUST-TEST with value > $500. | A warning or block should appear indicating the customer is near or over credit limit. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

6.  Production & Processing

[TC-PRO-01]  Create a Work Centre

| Module | Processing | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | Admin or processing admin permission. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Processing → Work Centres → New. | Form displayed. |
| 2 | Enter: Name = 'Cold Saw 1', Operation = SAW, Capacity = 8 hours/day. Save. | Work centre created. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-PRO-02]  Create a Work Order linked to a Sales Order

| Module | Processing | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A confirmed Sales Order with at least one line exists. Inventory item is allocated. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Processing → Work Orders → New. | Work order form displayed. |
| 2 | Link to the confirmed Sales Order line. Select input material = the allocated inventory item. | Link established. |
| 3 | Add operation: Work Centre = Cold Saw 1, estimated hours = 0.5. | Operation added. |
| 4 | Set schedule start = today. Click Release to Production. | Work order status → SCHEDULED. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-PRO-03]  Progress a Work Order through to completion

| Module | Processing | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A Work Order in SCHEDULED status exists. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Open the Work Order → click Start Work. | Status → IN_PROGRESS. |
| 2 | For the operation line, enter actual qty produced = 20, scrap qty = 1, cut dimension = 500mm. | Values accepted. |
| 3 | Click Complete Work Order. | Status → COMPLETED. A SCRAP transaction is recorded for the 1 scrap unit. Remnant inventory item created if applicable. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-PRO-04]  View Production Schedule

| Module | Processing | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | At least one work order exists. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Processing → Schedule. | Schedule board displayed with work orders shown by work centre. |
| 2 | Verify the work order from TC-PRO-02 appears under 'Cold Saw 1'. | Work order visible in the schedule. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-PRO-05]  Linear nesting optimisation

| Module | Processing | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | Stock items of the same product exist with varying lengths. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Processing → Nesting → New Nesting Job. | Nesting form displayed. |
| 2 | Enter required pieces: 3 × 500mm, 2 × 800mm, 4 × 300mm. | Pieces accepted. |
| 3 | Select available stock items (e.g. two 3000mm lengths). | Stock selected. |
| 4 | Click Calculate. | Nesting plan generated. Cutting layout shown with remnant lengths calculated. |
| 5 | Accept the plan. | Cut instructions generated. Remnant items created in inventory if above minimum threshold. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

7.  Accounting

[TC-ACC-01]  View Chart of Accounts

| Module | Accounting | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | User has accounting.view permission. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Accounting → Chart of Accounts. | Account hierarchy displayed with ASSET, LIABILITY, EQUITY, REVENUE, COGS, EXPENSE groupings. |
| 2 | Expand a section to view individual accounts. | Accounts listed with code, name, and type. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-ACC-02]  Create a Sales Invoice from a Sales Order

| Module | Accounting | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A Sales Order is in SHIPPED or READY_TO_SHIP status. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Accounting → Invoices → New Invoice from Order. | Order selection shown. |
| 2 | Select the shipped Sales Order. | Invoice lines pre-populated from order. |
| 3 | Review and click Send to Customer. | Invoice created with status SENT. Auto GL entry: Dr AR / Cr Revenue + Cr COGS. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-ACC-03]  Record a customer payment

| Module | Accounting | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A Sales Invoice in SENT or OVERDUE status exists. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Open the invoice from TC-ACC-02. | Invoice detail displayed. |
| 2 | Click Record Payment. Enter amount = full invoice amount, payment method = BANK_TRANSFER, date = today. | Payment form accepted. |
| 3 | Confirm payment. | Invoice status → PAID. GL entry posted: Dr Cash / Cr AR. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-ACC-04]  View AR Ageing report

| Module | Accounting | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | At least one outstanding invoice exists. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Accounting → AR Ageing. | AR ageing report displayed. |
| 2 | Verify the report shows invoices grouped into: Current, 1–30 days, 31–60 days, 61–90 days, 90+ days. | All buckets are visible. Totals are shown per customer and overall. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-ACC-05]  Create a manual journal entry

| Module | Accounting | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | User has accounting.post permission. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Accounting → Journal Entries → New Entry. | Journal entry form displayed. |
| 2 | Add two lines: Dr Cash $500 / Cr Equity $500. Enter a description. | Lines accepted. System shows debits = credits = $500. |
| 3 | Click Post. | Entry posted with status POSTED. Appears in journal entries list. |
| 4 | Attempt to post an entry that does not balance (debits ≠ credits). | System rejects the entry with a validation error. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-ACC-06]  View Trial Balance

| Module | Accounting | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | At least some GL transactions exist. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Accounting → Trial Balance. | Trial balance page displayed. |
| 2 | Set date range = current month. Click Generate. | Report shows all accounts with debit and credit totals. Total debits = total credits (balanced). |
| 3 | Click Export. | CSV or Excel file is downloaded. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

8.  Shipping & Dispatch

[TC-SHP-01]  Create a Pick List

| Module | Shipping | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A Sales Order in CONFIRMED or READY_TO_SHIP status has allocated inventory items. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Shipping → Pick Lists → New Pick List. | Form displayed. |
| 2 | Link to the Sales Order. Verify pick lines are auto-populated from allocated items. | Pick lines shown with item, location, and qty. |
| 3 | Save pick list. | Pick list created with status PENDING. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-SHP-02]  Complete a Pick List

| Module | Shipping | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A Pick List in PENDING status exists. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Open the pick list → click Start Picking. | Status → IN_PROGRESS. |
| 2 | For each line, confirm qty picked. | Lines confirmed. |
| 3 | Click Mark Complete. | Status → COMPLETE. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-SHP-03]  Create a Shipment Manifest and generate BOL

| Module | Shipping | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A completed Pick List exists. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Shipping → Manifests → New Manifest. | Form displayed. |
| 2 | Attach the completed pick list. Enter carrier and driver details. | Manifest form accepted. |
| 3 | Click Generate BOL. | Bill of Lading PDF is generated and can be downloaded. |
| 4 | Click Dispatch. | Manifest status → SHIPPED. Sales Order lines update to SHIPPED status. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-SHP-04]  Confirm delivery

| Module | Shipping | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | A Manifest in SHIPPED status exists. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Open the manifest. | Manifest detail displayed. |
| 2 | Click Mark Delivered. Enter delivery date. | Status → DELIVERED. Sales Order moves toward INVOICED status. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

9.  Reporting & Analytics

[TC-REP-01]  Sales report

| Module | Reporting | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | Sales orders exist in the system. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Reporting → Sales. | Sales report page displayed. |
| 2 | Set date range = last 30 days. Click Apply. | Report shows revenue, order count, and trend chart. |
| 3 | Click Export. | Data exported to CSV/Excel. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-REP-02]  Inventory report

| Module | Reporting | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | Stock exists in the system. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Reporting → Inventory. | Inventory report displayed. |
| 2 | Verify: stock on hand by location, slow-moving items (no movement > 60 days), reorder alerts. | All sections visible and populated. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

[TC-REP-03]  Dashboard KPIs

| Module | Reporting | Priority | HIGH |
| --- | --- | --- | --- |
| Pre-conditions | Transactions exist. | Tester | ________________ |
| Date | ________________ | Result | PASS / FAIL / BLOCKED |

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Navigate to Dashboard. | Dashboard loaded. |
| 2 | Verify all KPI cards show values (not blank/error). | All KPI cards display numeric values. |
| 3 | Verify sales trend chart is populated. | Chart renders with bar data. |

Notes / Defects: ____________________________________________________________________________________________________
________________________________________________________________________________________________________________________

10.  End-to-End Business Flow

This test validates the complete order-to-cash cycle in a single run. It should only be attempted after all individual module tests above have been completed and passed.

| Step | Action | Expected Result | Pass / Fail |
| --- | --- | --- | --- |
| 1 | Receive 100m of 316L flat bar from supplier via a PO. | Stock on hand = 100. RECEIPT transaction recorded. |  |
| 2 | Attach the Mill Certificate (MTR) to the inventory item. | MTR visible on item with certificate number. |  |
| 3 | Create a customer quote for 20m of 316L flat bar. | Quote in DRAFT. Pricing rule applied (if configured). |  |
| 4 | Send the quote. Mark it as Accepted. Convert to Sales Order. | Sales Order created. Quote = CONVERTED. |  |
| 5 | Confirm the Sales Order. | Status = CONFIRMED. 20m allocated. Available stock = 80. |  |
| 6 | Create and release a Work Order to cut 20m into 500mm lengths (40 pieces). | Work Order = SCHEDULED. |  |
| 7 | Run a nesting job to optimise cutting from available stock lengths. | Nesting plan generated with minimal waste. |  |
| 8 | Complete the Work Order. Record 1 piece as scrap. | Work Order = COMPLETED. 39 pieces ready. 1 SCRAP transaction. |  |
| 9 | Create a Pick List for the Sales Order. Complete the pick. | Pick List = COMPLETE. |  |
| 10 | Create a Manifest, generate BOL, dispatch. | Manifest = SHIPPED. Sales Order = SHIPPED. |  |
| 11 | Create a Sales Invoice from the Sales Order. | Invoice created. Auto GL posted (Dr AR / Cr Revenue + COGS). |  |
| 12 | Record customer payment for the invoice. | Invoice = PAID. GL posted (Dr Cash / Cr AR). |  |
| 13 | View Trial Balance — verify it remains balanced. | Total Debits = Total Credits. |  |
| 14 | Download the customer's MTR from the Customer Portal. | Portal shows the MTR. PDF downloads successfully. |  |

End-to-End Test Result:  PASS  /  FAIL  /  BLOCKED

Notes: ____________________________________________________________________________________________________

___________________________________________________________________________________________________________________

11.  Test Sign-Off

|  | Name | Signature | Date |
| --- | --- | --- | --- |
| Business Tester |  |  |  |
| Project Manager |  |  |  |
| Development Lead |  |  |  |
| Client Stakeholder |  |  |  |

Overall UAT Result:   PASS  /  FAIL  /  CONDITIONAL PASS

Conditions (if any): __________________________________________________________________________________________

___________________________________________________________________________________________________________________

DiCandilo ERP Test Plan  |  Version 1.0  |  March 2026  |  Confidential & Proprietary